Phase 2 (Part 1)

Mohammed Ali

# Introduction and project scope

This report evaluates whether our Circular Campus system can be developed as a student prototype within the semester. We assess technical, financial, operational and schedule feasibility, together with data, AI and policy constraints. The assessment follows the Phase 2 presentation and the project description.

The proposed system will help departments find and reuse available resources, including computers, furniture, laboratory equipment and office materials. It will manage asset records, requests, reservations, approvals, transfers, maintenance, user roles, notifications and reports. AI will support classification, matching, sustainable actions, a campus assistant and report summaries.

## Expected Benefits of the Project

The project is expected to help university departments reuse available assets, reduce unnecessary purchases and limit waste. Keeping asset information in one system will make it easier to find items, check their condition and availability, and track requests, approvals and transfers.

AI functions will help users find suitable assets and consider options such as reuse, repair or recycling. Clear records and reports will support accountability and help the university monitor asset use and potential savings. These benefits will be evaluated through prototype testing and user feedback, while actual financial and environmental savings will require evidence from campus use.

Scope limits: The prototype will demonstrate the main asset-management workflow and all five required AI functions (The five required AI functions are asset classification, matching and ranking, sustainable action advice, the campus assistant, and AI reporting.) using sample campus data. Testing will involve a limited number of assets and users. Full campus deployment, integration with existing university systems and training a custom AI model are outside the prototype’s scope. We modified the scope from phase 1 by specifying the AI functions.

Working assumptions: Three team members will use existing laptops, sample asset records and an approved AI service. Each member plans to contribute about eight hours per week over nine weeks, providing approximately 216 team hours. Tool access, sample-data availability and the proposed budget must be confirmed. Actual campus adoption and financial savings will need evaluation after the prototype is tested.

Preliminary decision: Proceed with a controlled prototype, provided that the technical trial, data preparation and workload review support the plan.

# Stakeholders and operational feasibility

The workflow is practical if each department keeps its records current and authorized officers take responsibility for approvals. Stakeholder discussions should check whether the following responsibilities fit actual campus practice.

| Stakeholder | Operational need |
| --- | --- |
| Requesters | Find suitable items, state minimum and preferred requirements, and track requests. |
| Department representatives | Confirm departmental needs and review the release or receipt of resources. |
| Asset Management Team | Maintain listings and records. Authorized members approve transfers and end-of-life actions. |
| Maintenance staff | Record inspections and repairs, and confirm whether an item is safe to use. |
| Finance and sustainability officers | Review purchase evidence, costs and supported sustainability estimates. |
| System administrator | Manage accounts, permissions, reference data and backups. |

Adoption approach: Our approach is to communicate with Office of Facilities Management at Khalifa University and ask them questions regarding the project to get their feedback.

Operational finding: We scheduled a meeting with Office of Facilities Management and it is currently in progress.

# 4 Demand and alternative solutions

Our target users are university departments and support teams. The expected need is easier internal reuse and better asset tracking. Actual demand is not yet measured. Interviews and a review of sample surplus items and unmet requests will test this need.

| Alternative | Assessment for this project |
| --- | --- |
| Shared spreadsheet and email | Quick to set up, but approval tracking, record updates and matching would remain largely manual. |
| Existing asset platform | For instance, Snipe-IT provides asset history, requests, permissions and an API [1]. We would need to assess and adapt it for the required AI and campus workflows. |
| Custom campus prototype | Fits the course functions and allows a direct comparison of conventional and AI methods, but needs more development and testing. |

The comparison supports a custom prototype for the course. Existing-platform capabilities are documented in Snipe-IT product features [to be filled]. The customization assessment is our preliminary judgment.

# Data and AI feasibility

Use an existing pretrained AI service rather than train a large model. For matching, compare the meaning of descriptions using text embeddings, after checking minimum specifications, quantity and availability. The trial must confirm support for the required text, image and document inputs.

| AI function | Feasible prototype approach |
| --- | --- |
| Asset classification | Suggest categories and tags from asset details and supported attachments. Users accept or correct them. |
| Matching and ranking | Filter ineligible assets, rank suitable matches and explain the main reasons. Compare with keyword search. |
| Sustainable action advice | Recommend reuse, repair or other eligible actions using condition and cost evidence. Officers make the decision. |
| Campus assistant | Answer from authorized records and approved guidance. Require confirmation before submitting a request. |
| AI reporting | Summarize verified totals and activity. Calculate financial and environmental figures with conventional code. |

Data needs: Asset identity, specifications, quantity, ownership, condition and location, plus request, maintenance, transfer and purchase records. Use labelled sample records initially, standardize units and categories, remove duplicates and flag missing details. Restrict personal and financial information.

Feasibility finding: Achievable at prototype scale if service access and representative test data are available. Keep separate test examples, review incorrect suggestions and show uncertainty. Retain manual search and normal workflows during an AI outage. Report savings and carbon estimates only when their assumptions and supporting evidence are available.

# Legal security and policy constraints

Data and privacy: Before using real records, confirm the applicable UAE data-protection requirements and university rules for access, retention and external AI processing. Use approved or fictional data during development and minimize information sent to an AI service.

Security and ownership: Apply role and department permissions, secure credentials and keep an audit history. Verify ownership and procurement authority before a transfer. Human officers must approve release, donation, recycling and disposal.

Safety and ethics: Block unsafe items from normal transfer until inspection. Review AI recommendations for unsuitable or unfair matches. Treat uploaded text as data, and prevent it from changing permissions or bypassing approval steps.

Intellectual property: Check software, model and dataset licenses. Use only documents and images the team is permitted to process. Campus use remains subject to the relevant university approvals.

# Schedule and resource feasibility

Use the Phase 2 presentation as the working schedule. The project description lists later dates, including 4 October for Phase 2, so the instructor must confirm the final deadlines.

| Deliverable | Lab week in 2026 |
| --- | --- |
| Phase 2 feasibility report | 29 September |
| Phase 3 detailed requirements | 5 October |
| Phases 4 and 5 system design | 26 October |
| Phase 6 draft implementation | 16 November |
| Phases 7 and 8 tests and final demonstration | 23 November |

Planning assumption: We will each contribute about 8 hours per week over roughly nine weeks, providing approximately 216 team hours (3 × 8 × 9). The proposed allocation is 24 hours for requirements and feasibility, 30 for design, 76 for core development, 38 for AI integration, 28 for testing and 20 for documentation. We will confirm team availability before committing to this plan.

Split initial work between core data/workflows and interfaces/AI integration, between the three of us and review requirements and tests. Test throughout development, integrate weekly and reserve the final week mainly for fixes and rehearsal. Keep meaningful individual GitHub commits. The schedule is tight and depends on basic versions of all required features.

# Main risks assessment

The risk scores in this report are preliminary estimates (we will change the numerical measurements throughout the semester).

Likelihood ratings are based on expected challenges, including limited development time, incomplete data, AI service availability and delayed feedback. Impact ratings consider the estimated time needed to resolve a problem and its effects on required features, privacy and approvals.

The cited methodology supports the scoring approach. The individual scores, time limits and testing targets are proposed for our project and still need validation. We will review these assumptions and update the ratings using actual progress, test results and feedback.

Method: We adapt the probability–impact approach described by Burek (2007). [tba] This is a semi-quantitative ranking: the scores and targets are provisional project estimates.

Risk score R = likelihood (L) × impact (I)     Maximum score = 9

Likelihood: 1 = unlikely, 2 = possible, 3 = likely. Impact: 1 = up to 1 working day of rework; 2 = over 1 and up to 3 days; 3 = over 3 days or failure of a required feature, privacy or approval control. Use the highest applicable impact. These scales are our project definitions.

We will identify risks from requirements and resource limits, agree scores and record reasons, assign response owners, then review progress and test results weekly to update ratings. Higher scores get priority; any unauthorized action must be fixed before the demo.

Example: Incomplete asset information

Some assets may have missing details, such as their condition or specifications, making them difficult to match with requests.

We could estimate the likelihood as 3 (likely) and the impact as 2 (medium), assuming that completing the records and retesting would take two to three working days.

Risk score = 3 × 2 = 6 out of 9

| Risk | L × I |
| --- | --- |
| Scope and learning time | 3 × 3 = 9 |
| Incomplete or missing data | 3 × 2 = 6 |
| AI access or poor suggestions | 3 × 3 = 9 |
| Delayed stakeholder input | 2 × 2 = 4 |
| Privacy or approval errors | 2 × 3 = 6 |

# Mitigation Plan

To reduce project delays, we will prioritize required features, divide tasks among the three team members and review progress weekly. Asset records will be checked for missing information, inaccuracies and duplicates before testing. We will test AI services early and check their suggestions against asset requirements. If an AI service becomes unavailable, manual search will remain available while we resolve the problem. Stakeholder feedback will be requested early, with follow-ups for unanswered questions. To reduce privacy and approval risks, we will use fictional data during development, restrict access by user role and test approval permissions. Any identified errors will be corrected and retested before the final demonstration.

References:

[tba] P. Burek, “Collaborative tools and techniques to build the project risk plan,” presented at PMI Global Congress 2007—North America, Atlanta, GA, USA, 2007. Accessed: Sep. 29, 2026. [Online]. Available: https://www.pmi.org/learning/library/tools-techniques-build-project-risk-plan-7223